Defects For Rectification 3October 2026

[3 Oct 2026, 10:27 AM SGT]

Yes. The review is broader than the individual 0033/0037 failures. My current assessment is that the defects found so far fall into systemic defect families, not isolated coding mistakes.

The most important finding is that FMWorks has a substantial amount of Release-1 functionality already implemented, but implementation maturity is ahead of integration verification. Several parts were coded with strong governance intentions, yet the migration chain, authorization contracts, test assumptions and application layers have not all been proven together.

Current defect review

| Area | What I found | Assessment / required action |
| --- | --- | --- |
| 1. Migration-chain integrity | This is presently the clearest defect family. 0031 assumed an Administrator existed; 0032 assumed UAT WO data existed; 0033 became structurally corrupted during repair; 0037 created an ON COMMIT DROP snapshot without retaining it in a transaction. | Material defect family. Review every remaining migration for fresh-install assumptions, transaction boundaries, dependencies, structural duplication and postconditions—not one migration at a time. |
| 2. Verification harness | Initial PostgreSQL readiness logic accepted pg_isready during the Docker image's temporary initialization server. Independent Windows reproduction showed the race. | Central fix was appropriate. The verifier now requires final/stable PostgreSQL plus an actual psql select 1. Continue treating verifier defects separately from application defects. |
| 3. Fresh-install vs UAT-data coupling | Some migrations expected preserved users/work orders that legitimately do not exist on a clean installation. | Architectural concern. Production schema evolution must not depend on UAT fixtures. Synthetic/UAT data should be established by the verification layer where possible. |
| 4. Role and authority evolution | The application has Reviewer, Initiator, Approver, Technician, Supervisor and Administrator, while later Release-1 work introduces Facility Manager authority and facility memberships. Different generations of migrations therefore make different role assumptions. | Requires one canonical Role × UI × API × RPC × DB/RLS authority matrix and negative testing. |
| 5. Facility-scoped authority | Later migrations correctly move Technician, Supervisor and Facility Manager authority toward facility membership, but this crosses numerous RLS policies and RPCs. | Good direction, but not yet VERIFIED end-to-end. Cross-facility denial needs systematic adversarial testing. |
| 6. Work-order lifecycle | The intended lifecycle is sophisticated: draft → submitted → approved → assigned → in-progress → completed → reviewed → closed, with separate physical completion and financial/documentary closure. Several migrations progressively redefine these contracts. | Main risk is lifecycle drift between UI, APIs and successive RPC wrappers. Needs state-machine testing rather than individual function tests alone. |
| 7. Technician execution | Assigned responsibility, labour, actual cost, After evidence and physical-completion authority have been implemented across 0034–0040. | Substantial implementation exists, but the complete technician workflow still needs DB + authenticated browser verification, including unauthorized Technician cases. |
| 8. Evidence security | Evidence is designed as protected/private information and later migrations restrict field evidence authority. | Security model looks deliberate, but direct access, cross-facility access, deleted/replaced evidence and forged-ID cases require adversarial verification. |
| 9. Incident recovery | Earlier UAT exposed a recovery lifecycle failure and missing reconciliation/audit behaviour. | This remains a mandatory regression gate. Passing unrelated tests cannot close this defect. |
| 10. Authentication/password lifecycle | Authentication, password recovery/change, Administrator bootstrap and profile readiness interact with the migration/security model. Earlier UAT also identified authentication/recovery problems. | Needs complete browser-backed testing against synthetic identities, not only source/unit tests. |
| 11. CSV/report exports | Earlier UAT produced 503 failures for Work Orders, Incidents and PM Outcomes exports. | Still a specific Release-1 regression family that must be demonstrated working. |
| 12. Procurement threshold | Existing commercial logic includes fixed monetary rules. Your clarified S$1,000 quotation threshold is a company policy parameter, not a universal constant. | Repository-wide search is required to remove threshold duplication. Facility Manager and Administrator alone may tune it; changes must be audited and historical transactions must retain the policy applied. |
| 13. Procurement/commercial workflow | Contractor quotation, rates, actual-cost import, approvals, payment and closure span many migrations and APIs. | Needs an integrated scenario from quotation → selection → expenditure approval → execution → final cost → payment/disposition → closure. Individual component tests are insufficient. |
| 14. Financial vs physical completion | FMWorks correctly intends these to be separate. | Important to verify that invoice/payment problems cannot rewrite or invalidate legitimate physical-completion history and that physical completion alone cannot improperly close the WO. |
| 15. Approval independence | Self-approval protections exist in several areas. | Must test requester/approver identity collision, commercial self-approval, payment self-approval and Administrator exception/audit paths consistently. |
| 16. PM/assets/location hierarchy | Significant implementation exists for facilities, assets and PM. | No comparable failure has yet been demonstrated, but these domains have not received enough integrated verification to call them VERIFIED. |
| 17. SLA/reporting | SLA rules, versions, clocks, escalation and reporting are implemented. | Needs clock/escalation/report integration tests and export verification. |
| 18. AI/document intelligence | Architecture appropriately treats AI as advisory rather than authoritative. | Must prove FMWorks continues operating with AI disabled and that AI cannot approve, spend, close, delete or declare an incident safe. |
| 19. Duplicate/legacy paths | The repository has evolved over many work packages and migrations. Older functions/routes/contracts can coexist with newer wrappers. | Requires an explicit obsolete-path review before Release-1. Don't delete merely because something appears old; first establish the canonical caller/dependency chain. |
| 20. Test quality | There are many tests—about 126 test files—but test quantity is not equivalent to workflow verification. Some checks validate source/contracts while important failures appeared only during real PostgreSQL execution. | Tests need classification into static/unit/API/DB/security/E2E/UAT. Critical requirements need behavioural evidence. |

What the failures are telling us

The pattern is important.

0031 and 0032 exposed environment/data assumptions.

The original PostgreSQL failure exposed a verification-harness timing assumption.

0033 exposed migration structural integrity problems.

0037 exposed a transaction-lifecycle problem.

These are different symptoms, but together they show that simply repairing whatever SQL statement fails next is not an adequate Release-1 strategy.

That is why I agree with your earlier instruction to review the whole application for analogous problems.

What appears strongest

I do not think FMWorks needs to be rebuilt. There is considerable useful architecture already present: database-enforced authorization, RLS, protected evidence, audited lifecycle transitions, separate physical and financial completion, facility membership, contractor/commercial controls, PM, incident management and automated verification infrastructure.

The issue is primarily integration assurance and accumulated contract drift, rather than absence of functionality.

What concerns me most

The three highest-priority engineering risks are interconnected:

Migration consistency → authorization consistency → lifecycle consistency.

If the migration chain is unreliable, we cannot trust the database state used for authorization tests. If authorization is inconsistent, a successful Work Order workflow is not sufficient because it may work for someone who should not have authority. And if lifecycle rules differ between UI/API/RPC layers, individual tests can pass while the real workflow fails.

Therefore I would not declare any of those areas VERIFIED independently until those three layers have been exercised together.

How I am treating the whole-app review

Rather than producing another collection of isolated bugs, the review should result in one controlled defect ledger with these major workstreams:

A — Database/migrations
All migrations, clean installation, dependencies, SQL structures, grants, RLS and function security.

B — Identity/RBAC/security
Every role and every permitted/forbidden action, including facility boundaries.

C — Work Orders/field execution
Entire lifecycle and Technician/Supervisor/Facility Manager workflows.

D — Incidents/assets/PM
Operational workflows and their negative cases.

E — Commercial/procurement
Including your newly clarified configurable low-value threshold.

F — SLA/reporting/exports
Including the previously failed CSV exports.

G — Authentication
Login, invitations, recovery, forced password change and Administrator bootstrap.

H — E2E/UAT
Actual authenticated workflows against the executable application.

Only after these converge should the Release-1 evidence gate determine readiness.

One especially important change from our earlier work is that a GitHub Action turning green will not by itself mean FMWorks is VERIFIED. It means the automated verification suite passed. The important user workflows still need to be demonstrated against the intended requirements before I use VERIFIED.

At present, therefore, my overall engineering status is: substantial Release-1 implementation exists; multiple systemic defects have been identified and some repaired; whole-app integration verification remains incomplete. That is the basis on which I am continuing the rectification work.