FMWorks Features Improvement

Excellent. The next step is to transform FMWorks from a working application into a commercial-grade Facility & Commissioning Management Platform. Rather than treating each issue independently, we'll organize development into releases with clear objectives and acceptance criteria.

FMWorks Roadmap

Version 1.1 – Stabilization (Current Sprint)

Goal: Every core function works reliably.

Sprint 1A – User Management

Objective: Every user role can access only what they are supposed to.

Roles to verify:

| Role | Status |
| --- | --- |
| Administrator | ✅ Working |
| Approver | 🔴 Needs testing |
| Supervisor | 🔴 Needs testing |
| Initiator | 🔴 Cannot create user yet |
| Technician | 🔴 Needs testing |
| Reviewer | 🔴 Needs testing |

Deliverables:

- Fix user provisioning.

- Configure server-side user creation.

- Verify role permissions.

- Password reset.

- Invitation workflow.

- Dashboard for every role.

Sprint 1B – Work Order Entry

This becomes the highest priority because it is the heart of FMWorks.

Mandatory fields

Instead of allowing users to submit incomplete forms, the application should clearly identify required fields.

For example:

Title *

Location *

Department *

Priority *

Category *

Expected Completion Date *

Description *

If validation fails:

❌ Department is required.

❌ Priority is required.

❌ Expected Completion Date is required.

No generic error messages.

Sprint 1C – Dashboard

Every role should have its own dashboard.

Administrator

Show:

- Total Work Orders

- Overdue

- Pending Approval

- Assigned

- In Progress

- Completed Today

- Closed

- Average Resolution Time

- MTTR

- Technician workload

Supervisor

Show:

- Work Orders awaiting assignment

- Due this week

- Overdue

- Team workload

- SLA breaches

Technician

Show:

- My Work Orders

- Due Today

- Urgent

- Assigned

- Awaiting Acceptance

- Recently Completed

Reviewer

Read-only:

- Open Work Orders

- Completed Work Orders

- Statistics

- Reports

Version 1.2 – Intelligent Workflow

At this stage FMWorks becomes more than a work-order tracker.

Predictive Maintenance

Support AI/NILM generated alerts.

Example:

Motor Bearing

Health Score

72%

Failure Probability

85%

Predicted Failure

14 days

Recommended Action

Inspect bearing

Automatically generate a predictive work order.

Preventive Maintenance

Scheduler:

Every week

Every month

Quarterly

Half yearly

Yearly

Auto-generate work orders.

Reactive Maintenance

Operator reports a fault.

↓

Supervisor approves.

↓

Technician assigned.

↓

Repair completed.

↓

Reviewed.

↓

Closed.

Version 1.3 – Commissioning Module

This is where FMWorks becomes unique.

Instead of only supporting maintenance, it also supports commissioning for:

- Data Centres

- Power Plants

- Process Plants

- Water Treatment Plants

- Commercial Buildings

Modules:

FAT

Factory Acceptance Test

Delivery Inspection

Damage inspection

Packing list

Photographs

Installation

Equipment location

Foundation

Alignment

Bolting

Pre-Commissioning

Electrical

Mechanical

Instrumentation

Calibration

Loop checking

Energisation

LV

MV

UPS

Battery

Generator

Functional Testing

Equipment level

Integrated Testing

System level

Performance Testing

Full plant

Integrated systems

Witness tests

This is the direction that very few commercial CMMS products cover comprehensively.

Version 2.0 – Digital Twin

Every equipment item has its own digital profile.

Example:

Pump P-101

Manufacturer

Model

Serial Number

Drawing

Datasheet

Maintenance History

Commissioning History

Energy Consumption

Fault History

Spare Parts

Warranty

Photos

Videos

Inspection Reports

Version 3.0 – AI Facility Assistant

An AI assistant integrated into FMWorks could answer questions such as:

Show all overdue work orders.

Which pumps have the highest failure probability?

Show every UPS commissioned in 2026.

Generate this month's maintenance KPI report.

Which technicians are overloaded this week?

Instead of navigating through menus, users interact conversationally.

Commercial Product Positioning

FMWorks could evolve into a platform serving several industries.

Data Centres

- Commissioning

- Maintenance

- Asset management

Manufacturing

- Production facilities

- Utilities

- Predictive maintenance

Commercial Buildings

- HVAC

- Electrical

- Fire protection

Hospitals

- Critical systems

- Medical gas

- Chillers

- Backup power

Utilities

- Water

- Sewerage

- Power generation

- Renewable energy

Recommended Development Process

To keep the project manageable, I suggest we work in two-week sprints.

Sprint 1 (Immediate):

- Fix user provisioning and role dashboards.

- Fix New Work Order submission and validation.

- Resolve assignment and workflow issues.

- Improve error messages.

Sprint 2:

- Dashboards and reporting.

- Preventive maintenance scheduling.

- Notification engine.

Sprint 3:

- Commissioning module (FAT, SAT, energization, integrated testing).

Sprint 4:

- AI assistant and analytics.

My recommendation

The next development cycle should not begin with isolated bug fixes. Instead, let's establish a structured FMWorks Product Backlog with priorities, estimated effort, dependencies, and acceptance criteria. That will let us manage the project like a professional software product, making it easier to coordinate development, testing, and future enhancements before your next round of specialist reviews.

Maintenance of Facility

There are 2 options to choose:

- In-house team of maintenance crew

- Outsource to a FM company

There will be a benchmark or Service Level Agreement (SLA) to achieve and this must be included in FMWorks app, either using an AI tool to read the agreement and then include the response time fore services to be performed by the facility team who will second to the maintenance team to meet the performance expectations.

Share how to include an agentic Agent for FMWorks to read SLA agreement, then propose a credible facility team to meet the site requirements. Also update the performance criteria  to be monitor and meet.  This will include an escalation to the rank and file to reach the key management personnel in the event of escalation. This should be a dashboard review only by the facility manager and the management staff.

The key is to  allow an agentic AI model to be embedded in the app once the client has decided  on  a selected LLM for FMWorks app.

Depending on the needs of the Building Owner, FMWorks can generate a daily, weekly or monthly report on a routine basis. It can also generate a custom report on demand for different building sections outlined in the architectural  layout. The report can be produced as a software copy or be connected to a printer for printing.

Testing of modules:

For ease of testing by a 3rd party tester engaged, he may not have a full oversight on what to test in each area of the software. Hence, kindly develop a test script in table form to be carried out by the tester. For a start, provide test scripts for testing of user login.

Prepare the test script for test for WP-REL-005 including getting ready sample SLA contract  with the test.

Are you also building an embedded AI agent(which will be selected, say Google Gemini, in the app to intelligently read the contract and publish the SLA conditions to benchmark in the facility routine operations and escalation conditions?

The “Accept assignment” should not be the current state of workflow. It should allow to mark the task completed as the Next Authorised action. In this case Technician Yang Ying Zhang is the duty technician and he led the workers to fix the pump and he is authorised to register the work order complete. Note that the next task is to assign payment to the work completed if it is an external company providing the service. The computation of the cost of work will be based on the unit rates of workers and the nos. of worked manhours performed to complete the job.

The final approval of manhours and workers assigned will be computed by the Technician in charge and final approval by the authorised personnel previously listed.  Note the fee will be paid to an external company providing the workers. A list of contractors for staffing workers, or for other specialised work are to be added where required.

It should be marked as “Completed” and not “completion”. As previously mentioned and Chatgpt to note that the evidence of work done is paramount to ensure that it is not recording only paperwork and work done is not verified. Photo evidence is a way of verification.

The app will provide a table to record the authorised personnel for the following work activities:

  - 2 Technicians will be appointed by the authorised personnel to liaise with nominated companies to provide costing and equipment/material proposal for use by the nominated company to perform work orders so that work can be carried out quickly without contention. These technicians are i. building fitting out / interior finishes/landscaping works,  ii. electrical and mechanical services. These companies will provide the unit rates for manpower and normal equipment and material used for the work in advance and on a non urgent basis provide proposals to the technicians who in turn will submit the rates, equipment and materials required to carry out the work order for approval. When emergency work arises, the on-duty technician will push out the emergency work order to the nominated contractors to execute the job ASAP.

  - Upon the approval of completion of work order, payment will be paid by the Finance department for the work order completed within 30 days

Provide a table to populate the external companies for pre-assigned jobs in advance such as  lift maintenance, HVAC, fire alarm testing, fire protection system, plumbing and sanitary system, electrical system: transformer, electrical switchgears, solar power system, cleaning systems, fumigation service, landscaping, interior design, lighting control system, Building Management System and more to be added later.

For an external service company or technician completing  the work order, he has to include the work performed with on-site photos of the completed job. Otherwise, he will be reminded by a prompt before he can click save and exit for filling in the work order.

For the above, allow a table for external company to technician to fill in the agreed unit costs of service and materials/equipment installed. The final costing will be approved during normal work order processing. In the case of emergency works, the work will get fix first then followed by costing later.

The work order will record the fault that has occurred. It will be indicated on the layout. Each area has an assigned area code like pantry – will be “Pan-01”. This enables the fault to be easily identified by all parties. This is critical as in the event of a fire breakout, the fire is quickly identified on the layout and spotted firemen are outsider not familiar with the facility layout.  List down the list of areas in the layout indicated.

Add the Category before and after to compare how the work done and parts replaced. Other categories of item  can be omitted.

Note: Technician B is fictitious it should be assigned manually by the supervisor, facility manager or administrator.

Completion of work can only be authorised by supervisor, facility manager or administrator.

The name of the sign in-personnel is missing. Please include the name.

No button to click to sign-out. Provide a logout button at the top of the page.

The work order was performed by the administrator, however, the app indicated that the completion must be approved by another user. Note that the administrator has the overall authority to approve all work orders. Only a technician needs his authorised personnel like administrator, facility manager or supervisor to authorise the approval. An administrator does not need another person to approve his work.

Under field proof section to validate the work carried out, file wrongly uploaded cannot be deleted. Please provide a button to delete photos which are wrongly uploaded.

Please note that the layouts were created for this app fictitiously, i.e. for the purpose of UAT. But the structure/format of the workflow should remain. These layouts will be added by the facility engineer who is required to include them for different site facilities. Also 3D model is possible. Likewise a new team of users with their assigned roles will be added during facility configuration. For each nominated contractor to perform his  service work, he must include the labour rates/ leasing cost of proposed equipment and the material unit costs before the contractor carry out their work order assignment. Other things which are  not mentioned, I would appreciate you can brainstorm  with me to add-in.

Chagpt rephrasing the scope:

Yes. This clarifies the product considerably. FMWorks should be designed as a configurable facility-management platform, not around the fictitious UAT facility. The drawings, assets, people, contractors and rates are configuration data that change from facility to facility; the workflow and controls are the reusable product.

And your first point—the inability to remove a wrongly uploaded Field Proof photo—is a genuine usability defect and should be fixed.

The product structure I now understand

For Field Proof, every uploaded photo/PDF should have a visible Delete control for an authorized user while the evidence is still editable. Deletion should require confirmation and preferably a reason such as Wrong photo uploaded, Duplicate, Poor image, or Other. Because FMWorks needs an audit trail, I would not physically erase an evidence record from the database: remove it from the active Work Order evidence view/storage as appropriate, while retaining an audit record showing who removed it, when and why. Once the Work Order has been formally verified/closed, evidence should normally be locked; Administrator override can be considered separately.

For facility layouts, your clarification changes an important design assumption. FW-001, FW-002 etc. are merely UAT examples. During Facility Configuration, the Facility Engineer should be able to create the site/facility structure and upload drawings for each level/area—site plan, floor plans, plant rooms, utility areas and so forth. Work Orders then store a location against that configured structure. A fault marker should be placed on the appropriate drawing when the Work Order is raised. The same architecture should allow a 3D model later, so we should not hard-code the product around 2D coordinates or the present fictitious drawings.

For users and authority, each new facility needs its own team configuration: users, roles, departments/trades, permissions and authority relationships. The workflow stays consistent, while the people occupying the roles change. That means our present test users are UAT data, not permanent product assumptions.

For contractors, I agree with your requirement and would make this a mandatory commercial setup step. Before a nominated contractor performs an assigned Work Order, its approved commercial schedule should contain labour categories and normal/OT rates, equipment/plant leasing rates, and material/unit costs. The Work Order estimate then draws from those approved rates rather than someone freely typing arbitrary rates every time.

That produces a much stronger workflow:

Fault raised & plotted → scope defined → contractor selected → proposed labour/equipment/material quantities → system calculates estimated cost → superior approval → contractor authorized to proceed → work performed → Field Proof → completion through authority chain → actual quantities/cost → verification → payment assessment.

A few additions worth building into that structure

I would add estimate version control. If a contractor originally proposes S$4,800 and later revises it to S$6,200, FMWorks should retain both versions, who changed it, why it changed, and which version was approved. Once approved, the baseline estimate should be locked.

We should also distinguish planned work from emergency work. A burst pipe or electrical failure cannot reasonably wait for the normal quotation/approval cycle. An authorized Facility Manager/Administrator should be able to issue Emergency Proceed, with the reason recorded and costs subsequently regularised.

I would add approval limits rather than assuming every superior can approve every amount. For example, a Supervisor might approve up to a configured amount, Facility Manager to a higher amount, and amounts above that require Administrator/management approval. These thresholds should be configurable by each facility—not hard-coded by us.

For contractors, we should eventually maintain insurance/licence/document validity, approved service categories, contract period and rate-schedule validity. An expired contractor or expired rate schedule should generate a warning or prevent new assignment according to facility policy.

And for work execution, the system should capture planned versus actual:

Estimated labour / Actual labour — Estimated equipment / Actual equipment — Estimated material / Actual material — Approved estimate / Final cost — Variance % and explanation.

That turns FMWorks from a Work Order tracker into a useful facilities cost-control system.

This gives us a much better fixed direction

I would now define the core FMWorks architecture around five permanent modules:

Facility Configuration → Work Request & Location → Cost/Approval → Work Execution & Field Proof → Verification/Closure & Commercial Settlement.

The present UAT facility simply provides test data flowing through those modules.

Most importantly, I don't want to start another sequence of isolated fixes. The next development package should address your requirements together: Field Proof Delete + configurable layouts/location markers + facility/user configuration structure + contractor rate schedules + proposed-cost table + approval authority workflow.

Before coding all of that, however, we should spend one short design step agreeing on the workflow—particularly who may approve costs at each level, who may delete evidence at each Work Order stage, and how emergency work bypasses normal pre-approval. Once those rules are fixed, we can build against a stable target rather than repeatedly changing the database after each UAT observation.

I agree to the propose workflow.

Supervisor budget limit $250,000

Facility Manager budget limit $500,000

For Administrator, the configurable budget limit is $1,000,000 for the purpose of UAT.

Above $1,000,000, the Company Board will give approval prior to carrying out the work and this will be approved by the Administrator only. Of course, this limit will be adjustable from facility to facility.

The work order is now able to close by the administrator now. However, the next step is to issue an acknowledgement of the work done by the contractor by email, after that payment will be made in 30 days to this servicing company.  The email will include the work order completion status as captured by the form as an acknowledgement.

This has not been set up yet and i need chatgpt to provide a form to populate all the nominated contractors for various work order assigned according to the workhead which are:

i.  building fitting out / interior finishes/landscaping works,

ii. electrical and mechanical services.

These companies will provide the unit rates for manpower and normal equipment and material used for the work in advance and on a non urgent basis provide proposals to the technicians who in turn will submit the rates, equipment and materials required to carry out the work order for approval. When emergency work arises, the on-duty technician will push out the emergency work order to the nominated contractors to execute the job ASAP.

Note that the contractor and staff involved are for testing purpose and the app should be provided with no names in the beginning. Each contractor company will be overseen by the on-duty Technician (of the facility department) to technically acknowledge the work done. The Contractor company will also appoint a tech-leader to liaise with the Technician.

Technician is unable to access the full list of work order. He must be on top of every work order and emergencies happening in the facility.

The Technicians and his superiors should have access to the following tables for UAT:

Provide a table for technician to fill in for various facility works to be carried by various nominated contractors. The table should include company name tech-leader name, email mobile number and date of appointment type of work assigned. In addition, the unit rates for general labor, skilled workers and specialists, where applicable; unit rates for materials and rental rates for equipment to facilitate the works carried.

These tables when added will be the basis for costing of works carried out.

Within the company, a table of users to include names, role, password, display name, department, phone number for

Administrator, Facility Manager, Facility Supervisor, Facility Technicians like koi.kpr@gmail.com;  Finance (department); HR (department), Procurement (department), Operations (department)

Finance, HR, Procurement, Operations are review only users and these users are provided with generic password accessible by the staff with the department. Password will be the name of the departments unless it is changed by the staff. This will supersede the earlier user definitions for the final app, unless further needs arise.

Finance, HR, Procurement, Operations are view-only accounts.

| Stage | Expected effort | Gate |
| --- | --- | --- |
| Fix Facility Manager rollback-harness prerequisite | 30–60 min | Harness ready |
| Run 0037 rollback validation | 15–45 min | 62/62 + rollback confirmed |
| Apply 0037 to Preview | 30–60 min | Migration verified |
| Live UAT of approval → Technician → evidence → completion → verification | 2–4 hrs | Core workflow works |
| Fix defects discovered by live UAT | 2–6 hrs | Depends on findings |
| Final regression/build/Preview check | 1–2 hrs | Release-1 candidate |

| Technician CAN | Technician CANNOT |
| --- | --- |
| See Work Orders for facilities they are authorized to work in | Configure facility drawings or marker positions |
| Open the Work Order and see the Administrator-configured drawing/location marker | Approve the proposed budget/cost to proceed |
| Take Responsibility for an eligible Work Order | Change management approval limits |
| Work alongside an assigned contractor/vendor | Replace or remove the contractor merely by taking responsibility |
| See scope, instructions, asset, safety/LOTO and approved work information | Change Administrator-controlled facility configuration |
| Upload Before photos/evidence for a Work Order they are responsible for | Upload field evidence for another Technician's Work Order |
| Record what work was actually performed | Verify/approve their own completed work |
| Record labour hours, materials, contractor/equipment use and actual costs | Close the Work Order as the superior |
| Upload After photos/evidence | Perform Administrator functions |
| Correct/delete their own active-job evidence under the governed rules | Alter completed evidence without the appropriate governance |
| Submit Physical Completion | Give final superior verification/approval |

Note. the Administrator can do the duties of a Technician if he wants to do so.

The cost for the work order is not indicted in the work order page for Facility Manager/Supervisor/Administrator to approve.  Hence this is not complete

For quotation submitted, it was unable to deleted files. Propose to change the excel spreadsheet from CSV to Excel spreadsheet.  Also accept Contractor’s  quotation  in PDF.

Please provided a box for Technician  to enter the final pricing for the work order completed

No marking was indicated in the drawing.

Provide an email upon completion of work order to the contractor, cc finance and HR so that it logged the completion of work order and the commencement of payment after 30 days. Inlcude a section to add email of contractor and for finance, HR, operations and facility.

The $1,000 limit is set not to trivlaise massive review of quotations and to bypass proper protocol but rather to reduce the effort on small procurement purchases. This $1,000 limit can be adjusted depending different companies' policies and hence needed to include an "adjustable" amount unchangeable only by the Facility Manager or Administrator.  Confine the tunable rights  to the Facility Manager and Administrator.  The threshold applies to the work performed on every singe work order raised bythe contractor

One work order "WO-TEST-009Exhaust Fan EF-05 Excessive Vibration" could not even allow the Technician to logout

Token

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