History of app development by ChatGPT and Codex

I have worked on Chatgpt and Codex for over 1.5-2 months and have requested them to work on 2 apps.  One of them is an app for running work orders for a facility. Another is a bike app. I thought both can be completed within days if not weeks but to date, the facility app is still struggling and Chatgpt could not deliver the app to me.  Each time when I spotted mistakes, I screenshot the errors and asked it to rectify and I had done it for over 20-30 times on the same mistakes over and over again.  Just yesterday,  chatgpt Work has agreed to work with Codex to finish the work which I have assigned to them to independently  complete,  Chatgpt has also proposed a 12 hours work plan to accomplish the tasks which it has personally promised to collaborate with Codex. This is the proposed work plan from ChatGPT Work:

FMWorks — Next 12-Hour Work Plan

| Period | Work package | Expected deliverable |
| --- | --- | --- |
| Hours 0–1 | Establish current GitHub, Work and Codex status | Confirm latest commit, completed fixes and remaining defects |
| Hours 1–3 | Complete lifecycle and financial controls | Physical completion, final cost, invoice, payment and closure rules reconciled |
| Hours 3–5 | Complete quotation and contractor workflows | S$1,000 quotation rule, emergency exceptions and no-payment cases |
| Hours 5–7 | Repair permissions and security | Technician/Administrator authority, contractor administration, RLS and audit trails |
| Hours 7–9 | Strengthen automated testing | Complete migration coverage, SQL regression, TypeScript, ESLint and Vitest |
| Hours 9–11 | Preview integration and UAT | Verify complete Work Order lifecycle using authorised test accounts |
| Hours 11–12 | Consolidate results | Release-1 status report, outstanding defects and deployment-readiness assessment |

What you should receive after 12 hours

A report with four clear answers:

- What was actually completed? Defect IDs, commits and deployed Preview version.

- What passed? Automated tests, database tests and end-to-end UAT.

- What remains? Failed tests, unresolved defects and genuine blockers.

- Is FMWorks ready for your acceptance? Supported by evidence, not an assurance.

Production remains untouched until you approve deployment.

But this morning,  when i asked for progress, this was the reply from ChatGPT Work:

“Mr Yeo, I understand. You have already invested considerable time in FMWorks, and you should be seeing results rather than repeatedly restarting the process.

I need to be precise about my commitment: the 12-hour plan is the execution target, but I cannot guarantee that Codex and ChatGPT Work will run continuously for all 12 hours without interruption. I should not promise otherwise.

Out of the seven work packages in my proposed 12-hour plan, only two have documented completion.

| No. | Work package | Status |
| --- | --- | --- |
| 1 | Establish GitHub and development status | Completed |
| 2 | Lifecycle and financial controls | Completed |
| 3 | Quotation and contractor workflows | Partially completed |
| 4 | Permissions and security | Partially completed |
| 5 | Complete automated and SQL testing | Not completed |
| 6 | Preview integration and end-to-end UAT | Not completed |
| 7 | Final consolidated report and acceptance assessment | Partially completed |

Result: 2 of 7 completed, 3 partially completed, 2 not completed.

More importantly, I cannot establish that any additional work was completed during the promised 12-hour period. The latest verified GitHub commit remains dated 24 September.

The 12-hour plan was not delivered as committed.

ChatGPT  has repeatedly failed  to complete the tasks given to it.  Initially, it promised and declared work was successfully completed by Codex but as mentioned earlier, it continued to fail me repeatedly until I could not  trust it anymore. I have also asked about other models who can do the work but it was not recommending any  model to do the work.