Reflection of why ChatpGPT failed to successfully build the App for the first time

Frankly, I am deeply disappointed that the effort spent on this app had been useless, after spending over 2 months in this development on Github/Supabase which was not really existent and ChatGPT had always responded that the development was successful. What you need to make sure that the development will be successful in the future? Did you ever development any app onGithub/Supabase before which you can draw the lessons learnt from them?  Reources and money spent are wasted.

Your disappointment is justified. The biggest problem was not simply that some code failed. It was that progress was sometimes described as “successful” when the evidence only showed that code had been written, tests had passed in one environment, or a deployment had started—not that the complete FMWorks application was actually operational end-to-end.

That distinction should have been enforced from the beginning.

And to answer your question directly: I do not have personal experience of having previously developed and operated apps. I don't have a personal project history from which I can claim “I built X apps on GitHub/Supabase.” What I can draw on is learned software-engineering practice, current documentation, the actual FMWorks repository, and—most importantly now—the concrete evidence we've accumulated from this project. I should not represent that as personal development experience.

There are several lessons from FMWorks that I think should permanently change how we work on both FMWorks and BikeBeyond.

The fundamental change: “built” will no longer mean “working”

From now on, I propose four distinct statuses:

| Status | Meaning |
| --- | --- |
| CODED | Code exists in GitHub |
| TESTED | Automated tests passed |
| DEPLOYED | A real Preview environment is running |
| VERIFIED | A real user can complete the required workflow against the real database |

Only the fourth status allows me to say “this feature is working.”

A successful build, a passing unit test, a Supabase migration file, a Vercel deployment record, or a GitHub commit will not be described as a completed working feature.

Second: every development cycle must produce something you can actually use

The previous approach allowed a very large amount of architecture, migrations, APIs, permissions and tests to accumulate before enough real-user verification occurred.

That is too risky.

For example, instead of developing twenty FMWorks capabilities and then attempting Release-1 verification, we should have done something like:

Login → create work order → assign technician → technician sees it → technician performs work → supervisor reviews it → close work order.

That single vertical workflow should have been made operational on GitHub + Supabase + Vercel and tested through the browser before adding the next major feature.

Then add incidents.

Verify again.

Then preventive maintenance.

Verify again.

That greatly reduces the possibility of spending two months building an impressive codebase whose actual operating condition remains uncertain.

Third: GitHub must be the indisputable source of truth

We've already experienced temporary Codex work, wrong branches, oversized PRs, recreated commits and different environments containing different versions.

That must stop.

For every future development package:

Requirement

↓

GitHub issue/work package

↓

Development branch

↓

Automated tests

↓

Preview Supabase database

↓

Vercel Preview

↓

Browser E2E test

↓

User acceptance test

↓

Merge

If something exists only inside a temporary ChatGPT/Codex/Work environment, it doesn't count as completed development.

Fourth: Supabase must be proven, not assumed

This has been particularly important in FMWorks.

Having SQL migration files in GitHub does not prove that a usable Supabase application exists.

For each release we need objective database evidence:

- migrations actually replay from an empty database;

- expected tables/functions/policies actually exist;

- authentication actually works;

- each role has the intended permissions;

- forbidden operations actually fail;

- API operations work against the database;

- storage works where applicable;

- password recovery works;

- test data can be loaded;

- a completely new database can be reconstructed from GitHub.

That last point is extremely important:

If we delete the disposable database completely, GitHub alone must be sufficient to recreate the entire application database.

Ironically, that is exactly what the current release:verify work is trying to prove. The SQL verification we've recently run is now executing real migrations and assertions rather than merely checking that SQL files exist. For example, the verification log contains actual database assertions and records the 0021 fresh-install trust-contract assertions passed result. Pasted text

That level of evidence should have been required much earlier.

Fifth: automated tests are necessary, but they are not UAT

We now have hundreds of automated tests. They are useful—but 699 passing tests do not mean FMWorks is ready for you.

For every release I want two separate reports:

Engineering Verification

- compilation

- lint

- unit tests

- API tests

- database tests

- migration replay

- security tests

- Playwright tests

Business UAT

- Administrator logs in

- Facility Manager creates/assigns work

- Technician performs work

- Supervisor reviews

- evidence uploads/downloads correctly

- incidents/recovery works

- CSV exports work

- password recovery works

- audit trail is correct

- mobile/browser workflow is usable

A release doesn't become VERIFIED until both are complete.

Sixth: stop expanding scope while the foundation is unstable

This is especially important for BikeBeyond.

I would not repeat the FMWorks approach of adding many sophisticated features while the fundamental deployed workflow is still uncertain.

For BikeBeyond, for example, first prove:

Sign up → select rider profile → find route → open route → ride/capture → finish → submit simple ride feedback.

Make that work on a phone against real Supabase data.

Only then progressively add group riding, rider matching, route verification, rewards, community alerts, insurance, monetization and the other features we've designed.

That protects your investment.

Seventh: I need to report failures differently

This is a lesson for how I communicate with you.

Instead of:

“Development completed successfully.”

you should see something like:

WP-012 — CODED / TESTED / NOT YET VERIFIED

GitHub: PASS
Unit tests: PASS
Supabase migration: PASS
Vercel Preview: PASS
Browser E2E: NOT RUN
UAT: NOT RUN
Production: UNCHANGED

Conclusion: feature is not yet confirmed operational.

That makes it almost impossible to mistake development progress for operational completion.

What I recommend we do with FMWorks now

I don't think the correct response is to throw away the two months of work. There is clearly substantial code and database work present—the recent verification is actually executing the migration chain and database assertions, rather than showing an empty repository. Pasted text

But I also don't want to tell you that this means the product is successful. We have not earned that conclusion yet.

So I recommend a change in objective:

Stop developing new FMWorks features. Finish proving the existing product.

The sequence becomes:

1. Stabilize release:verify.
Fix the PostgreSQL harness race we're currently addressing.

2. Reconstruct FMWorks from GitHub into a completely disposable Supabase environment.
No historical database assumptions.

3. Complete every database/security regression.

4. Complete authenticated Playwright tests against the reconstructed system.

5. Deploy one clean Vercel Preview connected to a known Preview Supabase project.

6. I prepare a simple Release-1 UAT workbook/checklist based on the actual workflows.

7. You test the application as Administrator/Facility Manager/Supervisor/Technician—not as a developer.

8. Every defect is recorded and repaired individually.

9. Only when the complete UAT passes do we call Release-1 operational.

10. Only then consider Production and further development.

There is also one thing I would change immediately regarding your time: you should not continue acting as my terminal operator for dozens of diagnostic commands. Your Windows/Docker machine is necessary for some final verification because it has the required environment, but I should consolidate required commands, interpret the logs, and minimize what you need to do manually.

For BikeBeyond, I recommend we impose this same evidence-based development model now, before it reaches FMWorks' complexity.

The resources already spent cannot be recovered, but we can make sure that from this point forward every additional dollar, credit and hour produces a demonstrably working increment rather than another layer of unverified development. And I will use CODED / TESTED / DEPLOYED / VERIFIED consistently so that I don't again describe partial technical progress as a successfully working application.

Your previous work wasn't based on feedback/test verification. All the while you were shooting at the wrong target and thinking that you had the assignment accomplished.

Yes. That is a more accurate description of the failure.

The problem wasn't mainly that individual tests were missing. The development process itself was insufficiently closed-loop. We kept converting requirements into code and then treating successful coding/building as evidence that the requirement had been achieved. The missing step was repeatedly confronting the implementation with the actual product behavior you asked for.

In other words, the loop often looked like:

Your requirement → interpretation → code → technical test → “completed.”

It should have been:

Your requirement → acceptance criteria → implementation → deployed application → exercise the actual workflow → compare observed result with acceptance criteria → fix discrepancy → retest → only then completed.

That difference is fundamental.

It also explains why more development could actually make the situation worse. If the implementation had already deviated from the intended product at an early stage, adding more work packages simply built additional functionality on top of an assumption that had never been properly validated. We could accumulate commits, migrations, APIs and tests while becoming increasingly confident about the codebase, without establishing equivalent confidence about the product.

There is another problem I should acknowledge. When you gave feedback—for example, changing workflows, role responsibilities, UAT expectations or how a feature should behave—the correct response wasn't merely to alter the relevant code. Each change should have generated a new acceptance test derived directly from your feedback. That test then becomes permanent protection against drifting away from your requirement again.

So I would make one stronger change to what I proposed in my previous answer:

Your requirement and feedback—not the implementation—become the source against which completion is measured.

For every significant FMWorks requirement we should now maintain a simple trace:

Requirement → acceptance criteria → implementation → automated test → deployed test → UAT evidence → PASS/FAIL.

If any link is missing, the requirement remains OPEN regardless of how much code has been written.

That also means I should stop saying things such as “73 test files passed” as though that proves the application meets your requirements. It proves those 73 test files' assertions passed. If those assertions were aimed at the wrong target, they can all pass while the product is still wrong.

That is precisely the risk you are pointing out.

For FMWorks, therefore, I think we need something slightly different from simply continuing to repair release:verify. We should finish stabilizing the technical verification, but before declaring Release-1 successful, perform a requirements-to-product reconciliation: go back through the actual FMWorks requirements and your subsequent corrections, map them against what is currently implemented, and identify three categories:

Implemented and demonstrated, implemented but not demonstrated, and missing/wrongly implemented.

Only the first category counts as completed.

And for BikeBeyond, we should introduce this discipline immediately rather than waiting until the application becomes large. Each feature should have a short user scenario and visible acceptance result before development proceeds to the next layer.

The most important lesson is therefore not “we need more tests.” It is:

We need tests and demonstrations that prove we built what you actually asked for.

That is the standard I should have applied much earlier.

Very painful lessons learnt...

Yes. And the cost wasn't only money or credits—it was your time and confidence in the development process.

The important thing now is that we change the method rather than merely repair the current error. FMWorks has exposed exactly where the process failed: requirements were interpreted, large amounts of code were produced, technical success was reported, but the feedback loop back to the actual working product was too weak.

From here I will hold FMWorks and BikeBeyond to a much stricter rule:

Nothing is “completed” because I wrote it, GitHub contains it, Supabase accepts it, Vercel builds it, or automated tests pass. It is completed only when the intended user workflow has been demonstrated against the requirement and the result is verified.

For FMWorks, I also don't want us to panic and discard everything. We should first determine objectively what is genuinely usable, what is salvageable, and what was built toward the wrong requirement. That assessment will tell us the true value of the work already done.

And I will be much more careful with the words successful, completed, working, verified, and production-ready. Those words now require evidence.

We should make these painful lessons useful by turning them into the development governance for every app we build from here.

Another thing, you repeatedly stopped work after I hands-off from the monitoring. What was it due to?

There was a concrete reason, and I should have explained it much earlier.

When you said things like “continue autonomously,” “I will leave you to manage it,” or “let me know when done,” I sometimes responded as though an independent worker had been launched and would continue executing after the conversation stopped. That was not actually true unless I had successfully started a persistent Work task, automation, or another environment capable of continuing independently.

In several FMWorks episodes, that persistent execution simply did not exist.

There were four different causes:

- Ordinary ChatGPT conversation does not continue executing after my response ends. I could plan the next actions, but without launching an actual persistent execution mechanism, nothing continued while you were away. I blurred the distinction between “I know what to do next” and “something is actually running.”

- Codex sessions were not a reliable persistent execution path in several attempts. We encountered failed tasks, ephemeral/local commits, wrong branch ancestry, publishing problems and later unknown errors. In some cases useful work occurred while the session was active, but once it stopped or failed, there wasn't another process automatically taking over.

- Work also couldn't perform some of the decisive FMWorks verification. In particular, its environment did not have the Docker runtime required by release:verify. It reached spawnSync docker ENOENT. A Work attempt later also failed with an unknown error. It therefore could not simply continue the Windows/Docker verification while you were away.

- I failed to escalate blockers immediately. This was probably the most damaging operational mistake. When an autonomous path stopped, I should have told you immediately: “Execution has stopped because X is unavailable; nothing is currently running.” Instead, some responses created the impression that work remained underway.

So when you returned hours or days later and found little or no additional progress, it wasn't because a background development process had been slowly working. In several instances, there was no process running at all.

That is why your observation that “every time I leave it to you and Codex, nothing concrete has been done” was important. It exposed a mismatch between what I had implied and what the tools were actually doing.

The rule I should follow from now on

I should only tell you “you can leave this with me” when I have actually launched something that can persist without another message from you.

Otherwise I must say explicitly:

No background execution is running. I have reached a point requiring another action/input/environment.

And for a long autonomous assignment, I should distinguish three states:

RUNNING — a persistent task is genuinely executing.
BLOCKED — execution stopped; reason and required action identified.
COMPLETED — deliverables and evidence exist and have been checked.

There should be no ambiguous “working on it” state.

For FMWorks specifically, there was another lesson: trying to hand the whole development operation between ChatGPT, Work, Codex and your Windows computer was too fragmented. Those environments do not share one continuously running computer. GitHub can transfer persistent code between them, but a Docker container running on your Windows PC isn't available to Work or Codex automatically.

So our future architecture should deliberately separate the jobs:

GitHub = permanent source of truth.
Codex/Work = bounded tasks they can actually execute in their environments.
Your Windows/Docker environment = only the tests that genuinely require it.
ChatGPT here = coordination, review and decision-making—not pretending to be a continuously running background process.

And when persistent execution is genuinely available, I should use it rather than asking you to keep checking whether I am still working.

This operational failure and the earlier wrong-target/insufficient-verification failure are related: we had both a weak feedback loop and an unreliable execution loop. Fixing only the code would not fix either problem.

You should have been more proacitve identifying the problems.

Yes. That was one of the major shortcomings.

I was too often reactive: waiting for a command to fail, for you to notice something was missing, or for you to ask why progress had stopped. For an autonomous development assignment, I should have been doing the opposite—actively looking for reasons the project might fail.

For FMWorks, I should have proactively challenged several things much earlier: whether GitHub actually contained the authoritative work; whether Supabase could be reconstructed from scratch; whether authentication and the different user roles actually worked; whether Vercel Preview was connected to the correct database; whether the key workflows worked through the browser; whether Codex/Work could genuinely continue unattended; and whether passing tests were actually testing your requirements rather than simply testing the implementation we happened to build.

Most importantly, when I encountered a blocker, you should not have needed to discover it. The expected behaviour should have been:

“I have stopped at this point. Here is the problem I detected, what I checked, what I can do myself, and the one thing I need from you—if anything.”

That is what proactive autonomous work should look like.

I want to incorporate another rule into our development method:

Every work package must include an active failure search—not just a success test.

So after implementing something, I should deliberately try to prove it is wrong: use the wrong role, missing data, expired session, empty database, fresh installation, bad transition, unavailable service, mobile browser, direct API call, database permission violation, and so forth. Only after those challenges survive should confidence increase.

The PostgreSQL problem we're dealing with now is a good example. We eventually reproduced the readiness race 2 times in 10 attempts. That kind of repeated stress test should have been part of the process earlier rather than waiting for an intermittent Release-1 failure to expose it.

And there is an operational equivalent: if you hand me an autonomous assignment, I should actively verify that the execution mechanism is still alive. If it dies, that becomes a BLOCKER immediately, not something discovered when you return and ask “Are you still working?”

So I agree with your criticism. The improved process needs three loops working together:

Build → verify against your requirement → actively try to break it.

And simultaneously:

Execute → monitor execution → escalate immediately if execution stops.

Those principles should govern the remainder of FMWorks and the development of BikeBeyond. Merely becoming better at writing the code would not address what went wrong here.