# FMWorks Preview UAT

Execution Handover — 24 August 2026

# 1. Current objective

Complete the supervised one-time installation of the validated FMWorks schema into the empty FMWorks Preview UAT Supabase project, then deploy the exact validated source commit to Vercel Preview only, and finally run WP-UAT-007 Rev 2.

# 2. Authoritative identities

Local repository: C:\Users\engch\facility-works-monitor

Branch: feature/playwright-authenticated-workflows

Current authoritative commit: 064534b037f86941f3ea27fb47debdf6584faf33

Preview Supabase project: FMWorks Preview UAT

Preview project ref: pvajuywwwpjlikqjnvgv

Preview URL: https://pvajuywwwpjlikqjnvgv.supabase.co

Production/old hosted project ref: pyapukytcrsuowmgzqzh — DO NOT TOUCH

# 3. Preview database state

Public FMWorks application tables: 0

Existing Supabase Auth users: 2

Storage buckets / objects: 0 / 0

supabase_migrations.schema_migrations: absent

Migration 0011: never executed and must never be executed or registered

The two Auth users have no FMWorks profiles or application-owned data

# 4. Auth-preserving fresh-install support

Implemented, validated, committed and pushed at 064534b.

Default bootstrap still refuses non-empty auth.users.

Preservation mode is explicit and requires an exact Auth UUID allowlist equal to the hosted auth.users ID set.

Preserved users receive quarantine profiles only: reviewer, inactive, password_change_required=true, deleted_at=null.

No Administrator, department, trade or activation is inferred.

No business data or Storage objects are created.

# 5. Approved install chain

guarded bootstrap → 0012 → 0013 → 0014 → 0015 → 0016 → 0017 → 0018 → 0019 → 0020 → 0021 → 0022 → reconciliation → assertions

Never run 0011, db push, or db reset.

Do not replay 0001–0010.

Do not rerun bootstrap after baseline objects exist.

# 6. Recovery / partial-install readiness

On failure: STOP, write no migration history, reconfirm project and Auth set, capture exact schema/security fingerprint, and match it to one validated checkpoint.

Resume only from the next safe stage.

Never delete or modify auth.users.

One quarantine profile only = manual review.

Two exact quarantine profiles with incomplete assertions = rerun assertions only.

# 7. Migration ledger

After full success and independent verification, register exactly 0012–0022 as applied.

Bootstrap and reconciliation receive no fabricated migration version.

0011 remains absent.

Do not use ordinary db push.

# 8. Backup / recovery

Status: READY.

Restricted logical backup of roles, schema and data with SHA-256 manifest.

Physical backup/PITR unavailable.

# 9. Immediate blocker

Real Preview Postgres password exists only as process-local PGPASSWORD in the user's PowerShell session.

Codex cannot inherit that variable automatically.

Windows currently does not recognize psql; PostgreSQL client tooling is not installed or not on PATH.

A placeholder PGHOST was previously entered; the current PGHOST value must not be trusted.

# 10. Immediate next objective

Obtain the actual Preview Postgres host from Supabase Connect for pvajuywwwpjlikqjnvgv.

Establish a usable psql client without exposing credentials.

From the same process that owns the real PGPASSWORD, perform read-only connection verification.

Reconfirm target identity, public tables=0, Auth users=2, Storage 0/0, and absent ledger.

Only then execute the committed auth-preserving runner with the two Auth UUIDs supplied out-of-band.

Verify final schema/security/quarantine state, then repair ledger for exactly 0012–0022.

Stop before Vercel deployment; next deploy exact commit 064534b to Preview only, then run WP-UAT-007 Rev 2.

# 11. Vercel Preview state

Vercel CLI authentication repaired for aoai2/facility-works-monitor.

Preview vars: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY (Sensitive).

Preview URL verified as https://pvajuywwwpjlikqjnvgv.supabase.co.

No new Vercel Preview deployment has occurred since the validated candidate commits.

# 12. Current validation

Typecheck PASS; Lint PASS; 49 files / 470 tests PASS; production build PASS (41 pages); git diff --check PASS; candidate secret scan PASS.

# 13. Excluded working-tree items

Deleted docs/FM Work Order Requirements.docx

Modified package.json and package-lock.json

.vercel-preview-check.env

1. foundation/

components/user-management.tsx.before-enterprise-user-management

remove-old-invitation-ui.ps1

supabase/.gitignore

supabase/config.toml

supabase/migrations/0011_secure_legacy_public_tables.sql

Generated paths (.next, supabase/.temp, node_modules, test-results, playwright-report) remain excluded.

# 14. Security note

A legacy privileged Supabase service-role JWT was exposed during troubleshooting. Treat it as compromised and rotate/replace it before external UAT or Production use.

Never paste privileged keys, PostgreSQL passwords, Auth UUIDs, access tokens or recovery tokens into ChatGPT/Codex.

# 15. Absolute prohibitions

Do not touch pyapukytcrsuowmgzqzh.

Do not deploy Production or modify Production Vercel variables.

Do not execute/register 0011; do not use db push/db reset.

Do not delete or alter the two Preview Auth users.

Do not infer/create the first Administrator automatically.

Do not create business UAT data until install/security verification is complete.

Do not force-push or merge without separate authorization.

# 16. Working method in new workspace

One command at a time for live database operations.

ChatGPT: plan/review/interpret and give the next single command.

Codex: bounded repository/automation tasks only.

Human operator: credential entry and consequential approval gates.

Avoid broad Codex rediscovery tasks; start from this handover and the current Git commit.

# 17. First message for new workspace

Continue FMWorks Preview UAT from the attached execution handover. Treat it as the authoritative checkpoint. Do not re-investigate completed WP-REL-005 history. Guide me one command at a time from the current PostgreSQL connection/tooling gate. Do not touch Production or pyapukytcrsuowmgzqzh. Do not run any database write until the Preview connection identity and pre-install fingerprint are revalidated.