FMWorks - SLA MANAGEMENT & PERFORMANCE UAT TEST SCRIPT

Third-Party User Acceptance Testing | A4 Landscape | Controlled UAT Data

| Tester Name: |  | Test Date: |  |
| --- | --- | --- | --- |
| UAT URL: |  | Browser / Device: |  |
| Release / Build: |  | Defect Log Ref: |  |

Purpose. Verify that SLA contracts can be configured, selected and applied consistently to facility operations, and that response, attendance, rectification, breach and escalation behaviour agrees with approved SLA rules. Unsupported functions must be marked N/A - not assumed to pass.

# A. Controlled Sample SLA Contracts

| Contract ID | Name | Status | Service Window | Test Purpose |
| --- | --- | --- | --- | --- |
| UAT-SLA-001 | Standard Mixed-Hours SLA | Active | P1/P2 24x7; P3/P4 business hours | Primary functional SLA |
| UAT-SLA-002 | Business-Hours SLA | Active | Mon-Fri 08:30-17:30 | Business-calendar tests |
| UAT-SLA-003 | Expired SLA | Expired | Historical only | Expired-contract handling |
| UAT-SLA-004 | Future SLA | Future | Not yet effective | Future-contract handling |
| UAT-SLA-005 | Alternative Site SLA | Active | 24x7 | Selection/overlap tests |

# B. UAT-SLA-001 Priority / Performance Matrix

| Priority | Condition | Response | Attendance | Rectification / Restore | Service Window | Sample Escalation |
| --- | --- | --- | --- | --- | --- | --- |
| P1 Critical | Life safety / major critical-service outage | 15 min | 30 min | 4 h | 24x7 | Escalate at 50%, 75%, 100% of target |
| P2 High | Major degradation / significant operational impact | 30 min | 1 h | 8 h | 24x7 | Escalate at 50%, 75%, 100% |
| P3 Medium | Normal corrective maintenance / limited impact | 4 business h | 8 business h | 2 business days | Mon-Fri 08:30-17:30 | Escalate at 75%, 100% |
| P4 Low | Minor/cosmetic/non-urgent defect | 1 business day | 2 business days | 5 business days | Mon-Fri 08:30-17:30 | Escalate at 75%, 100% |

# C. SLA UAT Test Cases

| Test ID | Scenario | Preconditions | Tester Steps | Expected Result | Actual Result / Notes | Status | Evidence / Defect Ref |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SLA-001 | Create active SLA | Authorised SLA administrator; UAT-SLA-001 data available. | Create UAT-SLA-001 with dates, site/customer, service hours and P1-P4 targets; save and reopen. | Record saves and reopens with approved values unchanged. |  | ☐ Pass ☐ Fail ☐ N/A | Contract summary screenshot. |
| SLA-002 | Mandatory field validation | SLA create form available. | Attempt save with required contract/site/date/target fields omitted one at a time. | Incomplete SLA is prevented or clearly flagged; no misleading active contract is created. |  | ☐ Pass ☐ Fail ☐ N/A | Validation messages. |
| SLA-003 | Invalid date range | SLA create/edit permission. | Set end date earlier than start date and save. | Invalid period is rejected. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot/message. |
| SLA-004 | Activate SLA | Valid draft UAT-SLA-001 exists. | Activate/publish the contract using approved workflow. | SLA becomes eligible for operational selection only after required approval/activation. |  | ☐ Pass ☐ Fail ☐ N/A | Status screenshot. |
| SLA-005 | Edit active SLA with auditability | Active sample SLA exists. | Change one non-sensitive test target/description; save; inspect history if available; restore approved value. | Current value is correct; change is traceable where audit history is supported. |  | ☐ Pass ☐ Fail ☐ N/A | Before/after evidence. |
| SLA-006 | Expired SLA handling | UAT-SLA-003 exists. | Attempt to link a new Work Order to expired SLA. | Expired SLA cannot silently govern a new job; system rejects or clearly warns according to design. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-007 | Future SLA handling | UAT-SLA-004 exists. | Attempt to link a current Work Order to future SLA. | Future SLA is not treated as currently effective unless explicitly permitted by design. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-008 | Correct SLA selection by site/customer | UAT-SLA-001 and alternative SLA data exist. | Create Work Order for the UAT-SLA-001 customer/site; inspect available/default SLA. | System selects/offers only applicable SLA(s); unrelated contract is not silently applied. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-009 | Overlapping SLA handling | Two intentionally overlapping applicable UAT SLAs exist if supported. | Create Work Order during overlap and observe selection/validation. | System applies documented precedence or requires explicit choice; ambiguity is not hidden. |  | ☐ Pass ☐ Fail ☐ N/A | Record behaviour. |
| SLA-010 | P1 target assignment | Active UAT-SLA-001; P1 Work Order test data. | Create/link P1 Work Order and save. | P1 response=15m, attendance=30m, restore=4h, using 24x7 clock where exposed. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot targets. |
| SLA-011 | P2 target assignment | Active UAT-SLA-001. | Create/link P2 Work Order. | P2 response=30m, attendance=1h, restore=8h, 24x7. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-012 | P3 target assignment | Active UAT-SLA-001. | Create/link P3 Work Order. | P3 response=4 business h, attendance=8 business h, rectification=2 business days. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-013 | P4 target assignment | Active UAT-SLA-001. | Create/link P4 Work Order. | P4 response=1 business day, attendance=2 business days, rectification=5 business days. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-014 | P3 outside business hours | Business calendar configured. | Create P3 record outside Mon-Fri 08:30-17:30 and inspect due times. | Non-service time is treated consistently with configured business-hour rules. |  | ☐ Pass ☐ Fail ☐ N/A | Record creation/due times. |
| SLA-015 | Weekend treatment | Business-hours SLA available. | Create P3/P4 case near weekend boundary. | Weekend time is excluded/included exactly as configured; calculated deadline is reproducible. |  | ☐ Pass ☐ Fail ☐ N/A | Timestamp evidence. |
| SLA-016 | Public holiday treatment | UAT calendar contains approved test holiday, if feature exists. | Create business-hours case spanning holiday. | Holiday treatment follows configured calendar. |  | ☐ Pass ☐ Fail ☐ N/A | N/A if calendar unsupported. |
| SLA-017 | Priority escalation P3 to P1 | Open P3 Work Order linked to SLA. | Change priority from P3 to P1 using approved workflow. | SLA treatment follows documented recalculation rule; new target basis is visible/auditable. |  | ☐ Pass ☐ Fail ☐ N/A | Before/after evidence. |
| SLA-018 | Priority de-escalation P1 to P3 | Open P1 Work Order; tester authorised to change priority. | Change P1 to P3. | System follows documented de-escalation rule and does not erase prior SLA history improperly. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence/history. |
| SLA-019 | Response recorded before target | P1/P2 test job available. | Record acknowledgement/response before response deadline. | Response milestone shows met/on-time where supported. |  | ☐ Pass ☐ Fail ☐ N/A | Timestamp evidence. |
| SLA-020 | Response breach | Controlled test timestamps or accelerated UAT configuration available. | Allow response target to expire without response. | System shows response breach and does not report target as met. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-021 | Attendance recorded before target | Attendance milestone supported. | Record attendance before deadline. | Attendance target shows met/on-time. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-022 | Attendance breach | Controlled test case available. | Allow attendance target to expire. | Attendance breach is visible and retained. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-023 | Rectification completed before target | Open SLA Work Order available. | Complete/restore service before rectification deadline. | Rectification/restore target shows met. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-024 | Rectification breach | Controlled case available. | Complete after target or allow deadline to expire. | Breach is shown; completion does not falsely convert historical breach to compliant. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-025 | Near-breach indication | Near-breach UI/notification implemented. | Advance controlled case to configured 50%/75% threshold. | Near-breach status/indicator appears at configured threshold and references correct SLA. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot/N/A. |
| SLA-026 | 100% breach escalation | Escalation function implemented. | Allow controlled P1/P2 case to reach 100% target. | Configured breach escalation is generated once and routed to correct role/channel. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence/N/A. |
| SLA-027 | No duplicate escalation | Escalation generated for a controlled case. | Refresh/reprocess the same state without a new threshold crossing. | System does not create unintended duplicate escalation records/notifications. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-028 | Hold/pause treatment | SLA pause/hold function implemented. | Place approved test Work Order on hold; wait/advance controlled clock; resume. | Clock pause/resume follows configured contract rule and is auditable. |  | ☐ Pass ☐ Fail ☐ N/A | N/A if unsupported. |
| SLA-029 | Reopened Work Order | Completed SLA Work Order available. | Reopen using approved workflow. | System follows documented SLA treatment for reopened work; prior performance history is retained. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-030 | Cancellation treatment | Open SLA Work Order available. | Cancel using approved reason. | Cancellation does not falsely appear as SLA success; status/history is preserved according to design. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-031 | Unauthorised SLA amendment | Restricted technician/reviewer account available. | Attempt to edit SLA contract/targets. | Change is denied or edit controls are unavailable. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-032 | Operational user cannot override SLA timer improperly | Restricted operational account. | Attempt any available manual target/due-time override without approval. | Unauthorised override is denied; approved override path, if any, is traceable. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-033 | Work Order export consistency | SLA-linked Work Orders exist. | Export filtered Work Orders; compare priority/SLA/due/status fields with screen. | Export agrees with authorised on-screen data; unrelated records are excluded. |  | ☐ Pass ☐ Fail ☐ N/A | Export file/count. |
| SLA-034 | SLA performance report | SLA reporting exists. | Run report for UAT-SLA-001 and known test cases. | Counts/statuses agree with underlying UAT records and distinguish met/breached/N/A appropriately. |  | ☐ Pass ☐ Fail ☐ N/A | Report evidence/N/A. |
| SLA-035 | Contract expiry during open Work Order | Open job created before SLA expiry; controlled dates available. | Advance/test across contract end date. | Existing job follows documented governing-SLA rule; contract expiry does not silently corrupt targets. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-036 | Contract amendment does not rewrite history | Completed SLA job exists; authorised admin. | Amend future SLA target after completed job; inspect completed job/history. | Historical performance remains based on the applicable version/rules or is otherwise clearly versioned. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence. |
| SLA-037 | Multiple users see consistent SLA state | Two authorised roles available. | Open same Work Order in separate sessions and compare SLA status/targets. | Users see consistent authoritative SLA values subject to role permissions. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshots. |
| SLA-038 | Logout/session security around SLA | Authorised SLA user logged in. | Open SLA record; logout; use Back/direct URL. | Protected SLA/contract data is not accessible after logout. |  | ☐ Pass ☐ Fail ☐ N/A | Screenshot. |
| SLA-039 | AI extraction placeholder - not yet implemented | Future WP-AI-001 only. | Do not execute as functional AI test in current build. | Mark N/A until AI-assisted contract interpretation is implemented and separately authorised. Manual approved SLA remains operational authority. |  | ☐ Pass ☐ Fail ☐ N/A | N/A. |
| SLA-040 | End-to-end SLA lifecycle | UAT-SLA-001; authorised tester; controlled P2 case. | Create P2 job -> assign -> respond -> attend -> rectify -> complete -> report/export. | All milestones use the same approved SLA, timestamps/statuses are internally consistent, and final reporting matches the transaction history. |  | ☐ Pass ☐ Fail ☐ N/A | Evidence pack. |

# D. Defect / Observation Form

| Related Test ID: |  | Severity: | ☐ Critical ☐ High ☐ Medium ☐ Low |
| --- | --- | --- | --- |
| Date / Time: |  | Browser / Device: |  |
| Account Role: |  | Evidence Ref: |  |
| Expected Result: |  | Actual Result: |  |
| Steps to Reproduce: |  |  |  |
| Tester Remarks: |  |  |  |

# E. SLA Module Sign-Off

| Total Executed: |  | Passed: |  |
| --- | --- | --- | --- |
| Failed: |  | N/A: |  |
| Overall Result: | ☐ PASS ☐ PASS WITH OBSERVATIONS ☐ FAIL / RETEST | Defect Log Ref: |  |
| Tester Name / Signature: |  | Date: |  |
| Reviewed / Accepted By: |  | Date: |  |

Important tester rule: Do not change system clocks, database timestamps, production data or live customer contracts merely to manufacture an SLA breach. Use only approved UAT records and controlled test mechanisms. For every Fail, capture the Test ID, timestamps, role, exact steps, expected/actual result and evidence.